Borneo Tracker (T002)

ESG / SDG / Resilience Data Platform for Borneo

Progress Summary for Review  ·  June 2026

# 1.  Indicators Progress (Phase 3)

Phase 3 — the data layer — is substantially complete. We built an automated pipeline that pulls real data from eight providers into one standardised database, covering four territories (Sabah, Sarawak, Brunei, Kalimantan) across three frameworks (ESG, UN SDG, True Wealth Hexagon).

At a glance:

Volume: 145 data rows · 32 indicators · 4 territories · 8 sources.

Coverage: all 6 Hexagon pillars · all 3 ESG categories · 11 UN SDG goals (original target was 6).

Confidence: High 109, Medium 18, Manual 18 — every value carries a trust level.

Indicators collected (unified metric per concept). Tag: H = exact live data, M = national figure applied to a territory or a 5-province average, R = cited official report.

| Indicator (unified metric) | Framework | Sabah | Sarawak | Brunei | Kalimantan |
| --- | --- | --- | --- | --- | --- |
| Forest cover (million ha) | E · SDG15 | 6.7 H | 11.6 H | 0.5 H | 49.9 H |
| Fire alerts (VIIRS, 2025) | E · SDG13 | 697 H | 3,326 H | 128 H | 27,652 H |
| Air quality (AQI) | E · SDG13 | 38 M | 39 M | 7 M | 56 M |
| Clean water access (%) | S · SDG6 | 80.5 H | 83.7 H | 100 H | 89.4 M |
| Unemployment (%) | S · SDG8 | 5.7 H | 3.1 H | 5.3 H | 4.3 M |
| GDP growth (%) | S · SDG8 | 1.3 H | 1.2 H | 4.1 H | 4.5 M |
| Life expectancy (years) | S · SDG3 | 75.3 R | 75.4 R | 75.5 H | 72.3 M |
| Mean years schooling | S · SDG4 | 8.7 R | 8.7 R | 9.3 R | 9.1 M |
| Poverty rate (%) | S · SDG1 | 19.7 H | 10.8 H | — gap | 5.1 M |
| Governance (WGI score) | G · SDG16 | 57.9 M | 57.9 M | 71.9 M | 36.8 M |
| Paddy production (tonnes) | S · SDG2 | 107,565 H | 147,272 H | 3,700 R | 1.62 M H |
| Electrification (%) | S · SDG7 | — gap | 99.4 R | 100 H | 93.1 M |
| Households | S · SDG11 | 806,300 H | 656,300 H | 87,137 H | 1.63 M H |
| Visitor arrivals (2024) | S · SDG8 | 3.2 M R | 4.83 M R | 678,037 R | 4.74 M H |

Sources: data.gov.my (Malaysia), World Bank (Brunei), UN SDG API, BPS Indonesia, Global Forest Watch, NASA FIRMS, WAQI, plus a cited manual layer for report-only figures.

# 2.  Current Limitations

These are stated openly — the platform is honest about what it cannot yet show.

Genuine data gaps (the source country does not publish the figure):

Brunei poverty: a high-income economy that does not publish a comparable income-poverty rate.

Sabah electrification: no statewide electrification percentage is published (only a 2030 target).

Definition / comparability caveats:

Tourism: Sabah/Sarawak/Brunei report total visitor arrivals; Kalimantan reports domestic trips — comparable in scale, slightly different in definition.

Kalimantan fire: four of five provinces are included; one province’s code in the satellite dataset could not be verified by name, so it is excluded rather than guessed.

Confidence: Medium-confidence values are national figures applied to a territory or a 5-province average; Manual values come from official reports rather than a live API.

Deferred to a later phase (data not yet comparable across all four territories):

River water quality: dropped — no comparable data; SDG6 is already covered by clean-water access.

Flood risk: a real index exists only for Indonesia; Malaysia and Brunei have no equivalent.

Road length: available but outdated (2016) and from mixed sources.

Food self-sufficiency: published only at national level, not by territory.

Dashboard status:

Frontend: the interface (map, scorecards, trend and radar charts) is built but still shows sample values; connecting it to the live database is the next task.

Trends: the database currently stores the latest value per indicator; yearly history (for trend lines) is a planned enhancement.

# 3.  The Database Design

All data lives in one standardised table, "indicators", in tidy format — one row per measurement (a value for a territory and indicator). The frontend reads this single table; no joins are required.

Each row carries the value plus its full context:

| Column group | Columns | Purpose |
| --- | --- | --- |
| Identity (key) | territory, indicator | Uniquely identifies a row |
| Measurement | year, value, unit | The data point |
| Provenance | source, data_level | Where it came from and at what level |
| Classification | esg_pillar, sdg_goal, hexagon_pillar | Which framework view it feeds |
| Trust / control | confidence, last_updated, canonical | Trust tag, freshness, unified-metric flag |

Design decisions:

Stable upsert: the key is (territory + indicator). Re-running the pipeline updates the same row, so a source being offline never wipes its previous value ("keep-last-good").

Canonical flag: marks the one unified metric per concept, so the dashboard can show a single consistent indicator per territory while extra metrics stay for reference.

Trust layer: the confidence and data_level columns let the dashboard display every value together with how trustworthy it is.

Security: keys are backend-only; the frontend reads an exported copy of this table, never the live source APIs.

Planned change: adding the year to the key will let the table keep historical values, enabling trend-over-time charts in addition to the current snapshot.

# 4.  The Entire Progress

Where the whole project stands across its phases:

| Phase | Work | Status |
| --- | --- | --- |
| 1 – Setup | Repository, React + Vite project, team plan | Done |
| 2 – Sourcing | Find & verify real data sources per indicator | Done |
| 3 – Data layer | Pipeline, 8 sources, database, consistency, docs | Substantially done |
| 4 – Resilience | Compute 0–100 pillar scores + index (methodology ready) | Next |
| 4 – Frontend | Wire live data into map, scorecards, charts | In progress |
| Future | Historical trends, AI insights, blockchain verification | Planned |

Completed so far:

Data sourcing: eight providers integrated, including bot-blocked and firewalled government APIs.

Pipeline: automated, re-runnable, keep-last-good, with a cited manual layer for report figures.

Database: one standardised database tagged for all three framework views.

Consistency: four different statistics systems unified onto one comparable metric set.

Documentation: progress report, data-source/key reference, and resilience methodology written.

Remaining:

implement the Resilience Index calculation, connect the dashboard to the live database, and add historical trends.

A trustworthy data foundation for Borneo — real, cited, comparable, and honest about its limits.