# Borneo Tracker (T002) — Data Layer Progress Report

Phase 3 — Data Collection & Pipeline

Status: Substantially complete · Report date: 2026-06-29

Prepared by: Henry (data layer)

# 摘要 (Executive summary, 中文)

本报告记录 Borneo Tracker 数据层(Phase 3)已收集到的所有资源。我们为 4 个地区(Sabah、Sarawak、Brunei、Kalimantan)× 三套框架(ESG / UN SDG / True Wealth Hexagon)建立了一条全自动、可追溯、口径统一的数据管道:7 个 API + 1 个手录层 → 标准表 → SQLite 数据库。

数据库:145 行,32 个指标,12 个地区单位;canonical(统一主指标)105 行。

可信度:high 109 / medium 18 / manual 18 —— 每个数字都标了成色,绝无伪造。

覆盖:Hexagon 6 支柱全覆盖;ESG 三类齐;SDG 11 个目标(原定 6 个,超额)。

真缺口仅 2 个(数据源确实没有):Brunei 贫困率、Sabah 电气化%。

暂缓 (Phase 2): 河流水质(已取消,SDG6 由清洁水覆盖)、洪水风险、道路里程、自给率 —— 数据为事件型/仅全国/陈旧,达不到 4 地区可比标准。

# 1. Scope

| Dimension | Coverage |
| --- | --- |
| Territories (4) | Sabah, Sarawak (Malaysia) · Brunei · Kalimantan (Indonesia, 5 provinces rolled up) |
| Frameworks (3) | ESG (E/S/G) · UN SDG · True Wealth Hexagon (6 pillars) |
| Goal | One auto-pullable, cited, consistent dataset feeding the Resilience Index dashboard |

# 2. Architecture

7 scheduled API pulls ─┐
  1 manual layer (cited) ─┼─► standard table ─► SQLite (keep-last-good, canonical flag) ─► frontend reads
                          │     territory | indicator | year | value | unit | source | data_level
                          │     + esg_pillar | sdg_goal | hexagon_pillar | confidence | last_updated | canonical

Rule: API keys are backend-only; the frontend never calls a source API (CORS + key-exposure). The backend pulls on schedule, writes the standard table, and the frontend reads the database.

# 3. Data sources inventory

| # | Source | Owner | Key? | Used for | Access |
| --- | --- | --- | --- | --- | --- |
| 1 | data.gov.my / OpenDOSM | 🏛️ Malaysia gov | no | Sabah/Sarawak state indicators | keyless API |
| 2 | World Bank (+ WGI) | World Bank | no | Brunei national + governance + renewable | keyless API |
| 3 | UN SDG API | UN | no | national SDG baseline | keyless API |
| 4 | BPS Indonesia | 🏛️ Indonesia gov | yes | Kalimantan 5 provinces (verified var-id map) | key + User-Agent |
| 5 | Global Forest Watch | WRI | yes | forest extent/loss + VIIRS fire alerts | key (x-api-key) |
| 6 | NASA FIRMS | 🏛️ US gov | yes | fire hotspots (backup; GFW is primary) | key |
| 7 | WAQI / aqicn | community | yes | live city air quality | token |
| 8 | Manual layer (manual_overrides.csv) | DOSM/UNDP/FAO/GDL/agencies | — | report-only figures, each cited | manual + provenance |

# 4. Indicator coverage (canonical / unified metric per concept)

(year, confidence) — h=high (exact API) · m=medium (national-inherited or 5-province mean) · R=manual (cited report). GAP = no data exists.

| Concept | ESG·SDG·Hexagon | Sabah | Sarawak | Brunei | Kalimantan |
| --- | --- | --- | --- | --- | --- |
| Forest cover (ha) | E·SDG15 | 6.68M (h) | 11.64M (h) | 0.53M (h) | 49.93M (h) |
| Fire alerts (count) | E·SDG13 | 697 (h) | 3,326 (h) | 128 (h) | 27,652 (h)¹ |
| Air quality (AQI) | E·SDG13 | 38 (m) | 39 (m) | 7 (m) | 56 (m) |
| Clean water (%) | S·SDG6 | 80.5 (h) | 83.7 (h) | 100 (h) | 89.4 (m) |
| Employment / unemployment (%) | S·SDG8 | 5.7 (h) | 3.1 (h) | 5.3 (h) | 4.3 (m) |
| GDP growth (%) | S·SDG8 | 1.3 (h) | 1.2 (h) | 4.1 (h) | 4.5 (m) |
| Healthcare — life expectancy (yrs) | S·SDG3·Hex | 75.3 (R) | 75.4 (R) | 75.5 (h) | 72.3 (m) |
| Education — mean yrs schooling | S·SDG4·Hex | 8.7 (R) | 8.7 (R) | 9.3 (R) | 9.1 (m) |
| Poverty (%) | S·SDG1 | 19.7 (h) | 10.8 (h) | GAP | 5.1 (m) |
| Governance — WGI (score) | G·SDG16 | 57.9 (m) | 57.9 (m) | 71.9 (m) | 36.8 (m) |
| Food — paddy (tonnes) | S·SDG2·Hex | 107,565 (h) | 147,272 (h) | 3,700 (R) | 1.62M (h) |
| Energy — electrification (%) | S·SDG7·Hex | GAP | 99.4 (R) | 100 (h) | 93.1 (m) |
| Shelter — households (count) | S·SDG11·Hex | 806,300 (h) | 656,300 (h) | 87,137 (h) | 1.63M (h) |
| Tourism — visitors | S·SDG8·Hex | 3.2M (R) | 4.83M (R) | 678,037 (R) | 4.74M (h)² |

¹ Kalimantan fire = 4/5 provinces (Kaltim's GADM adm1 code in the GFW fire dataset is unverifiable by name; excluded rather than guessed).

² Kalimantan tourism = domestic trips; the other three = visitor arrivals. Comparable in scale, different in definition (documented).

Support indicators (enrich pillars, canonical=0): Renewable electricity % (WB, national-inherited) · UNESCO World Heritage Sites (Sabah 1, Sarawak 2, Brunei 0, Kalimantan 0) · National parks count (Sabah 9, Sarawak 30, Brunei 1, Kalimantan 8 — definition differs per jurisdiction, not scale-comparable).

# 5. Framework coverage

Hexagon — 6/6 pillars: Food · Energy · Education · Shelter · Healthcare · Entertainment. [OK] All have an anchor indicator; several have support indicators.

ESG — 3/3 categories: Environment (5 indicators), Social (majority), Governance (WGI). [OK]

UN SDG — 11/17 goals covered: SDG 1, 2, 3, 4, 6, 7, 8, 11, 13, 15, 16. The original plan scoped 6 goals (1,4,6,8,13,15) — all met and exceeded. Not covered: SDG 5, 9, 10, 12, 14, 17.

# 6. Data quality & integrity

Confidence layer (145 rows): high 109 · medium 18 · manual 18. Every value carries a confidence tag; the dashboard shows score and confidence (the ABCDE "Ethics" pillar).

high = exact sub-national value from a live API.

medium = national figure inherited to a territory, or an unweighted mean of the 5 Kalimantan provinces (an approximation, labelled).

manual = figure from an official report/PDF (no API), recorded with source_doc / source_url / retrieved_date / note so it is fully auditable.

Integrity measures: verified BPS var-id map (no silent catalog truncation) · keep-last-good upsert (a source being down does not wipe its last value) · GFW fire (FIRMS-independent) · no fabricated numbers — gaps are left blank and documented, manual figures are cited, approximations are labelled.

# 7. Known gaps & deferred work

Genuine gaps (no public data exists):

| Gap | Reason |
| --- | --- |
| Poverty — Brunei | High-income country; no comparable national poverty-line rate published |
| Energy % — Sabah | No statewide electrification % ever published (only a 2030 target) |

Deferred (Phase 2 — data not ready for cross-territory scoring), verified 2026-06-29:

| Item | Reality |
| --- | --- |
| River water quality | Dropped. No comparable data (Kalimantan API, Malaysia DOE PDF, Brunei only a class). SDG6 already covered by clean-water access. |
| Flood risk | Real index only for Indonesia (BNPB InaRISK per district). Malaysia/Brunei have no equivalent → not cross-territory comparable. |
| Road length | Findable for all 4 but stale (Malaysia 2016) and from mixed sources/years; better expressed as road density. |
| Self-sufficiency ratio (Food) | Published national only (MY rice 56.2% 2023, Brunei ~8%); no official sub-national figure. |
| AI forecasting · Blockchain verification | ABCDE "A" & "B" — future technical features. |

# 8. Code & document inventory

| File | Role |
| --- | --- |
| ingest_poc.py | Main pipeline — 7 source pulls + Kalimantan roll-up |
| load_db.py | CSV → SQLite, keep-last-good upsert, manual layer, canonical flag |
| manual_overrides.csv | Cited report-only figures (provenance per row) |
| discover_bps_map.py | Rebuilds the verified BPS var-id map |
| poc_progress.py | Coverage RAG report |
| run_pipeline.py | One-command refresh (ingest → load_db) + scheduling notes |
| borneo_tracker.db | The standard table the frontend reads |
| borneo_tracker_api_keys_setup.md | Key status, gotchas, consistency & gap documentation |
| borneo_tracker_data_coverage_matrix.md · _hexagon_pillar_data.md | Original sourcing plan (Phase-2 research) |
| borneo_tracker_resilience_index_methodology.md | How indicators become the Resilience Index |

# 9. Next steps

Resilience Index computation — implement methodology Steps 1–4 (normalize to 0–100 vs targets → pillar scores → index + weakest pillar → RAG).

Phase 4 — frontend dashboard — read the SQLite DB into the three views (ESG / SDG / Hexagon) + Resilience Index, showing each value with its confidence tag.

Optional fills — Sabah electrification % (write to ECoS) · road/SSR as national-inherited or Phase-2 risk flags.

*Integrity note: every figure in this report is real and sourced. Where a number comes from a report rather than an API it is tagged manual and cited in manual_overrides.csv; where data does not exist it is left as a documented gap, not estimated.*